# NHI Use Case Documentation

Covers the foundational segmentation use case plus the dependent technical/security use cases: Gold Mine remediation and Exposed Secret alerting. This is the first-draft package for the August 14 documentation deadline.

Structure: Part A — Segmentation (Foundational). Part B — Gold Mine Remediation. Part C — Exposed Secret / Token Workflow. Open operating decisions remain explicitly marked for team validation.

Part A — Architectural / Foundational Use Case: Segmentation

Entro Segmentation
Technical Process & Operating Guide

Draft v0.1 | August 10, 2026

| Document field | Value |
| --- | --- |
| Purpose | Document how segmentation is configured, validated, and operated in Entro, including current limitations and required follow-up. |
| Primary systems | Entro; SailPoint; AWS (account/connector segmentation context) |
| Segmentation models | Connector-based segmentation and identity/attribute-based segmentation |
| Current pilot focus | HTS |
| Status | Working draft; some vendor functionality and dates remain pending confirmation |

Note: Items without confirmed source information are marked TBD rather than assumed.

# 1. Purpose and Scope

This guide documents the technical and operational segmentation model discussed for Entro. The goal is to create a repeatable process that another team member can understand and execute without relying on meeting context alone.

Document the two segmentation types currently in scope: connector-based and identity/attribute-based.

Show how the current HTS connector-level proof of concept was configured and validated.

Document the target identity mapping: SailPoint Division Description → Entro Division.

Record the required expansion to Company and Department for organizational structures where Division alone is insufficient, especially HTS and Magazines.

Document AWS/account “day-2” operational concerns: newly created accounts must continue to receive the correct segment after initial onboarding.

Track manual steps, automation opportunities, owners, dependencies, evidence, and open vendor commitments.

# 2. Current-State Snapshot

| Area | Current state | Evidence / next action |
| --- | --- | --- |
| Connector-based segmentation | POC demonstrated as working for HTS. A non-admin HTS user was shown only the accounts/findings associated with the HTS segment. | Capture screenshots from Entro showing segment assignment and restricted user view. |
| Identity/Division segmentation | Mapping correction was in progress in the vendor discussion. Division is the first-priority identity attribute. | Confirm current completion status and validate using Television and Newspapers. |
| Company + Department logic | Requested enhancement; required where Division is too broad. | Obtain committed delivery date and document exact logic once available. |
| HTS model | HTS is part of Corporate and cannot be represented cleanly by Division alone. SailPoint has an HTS role; connector-level tagging has been used for the POC. | Use HTS as pilot; document dependency on expanded identity attributes. |
| AWS day-2 segmentation | Initial manual bulk tagging approach was demonstrated; ongoing automatic assignment for newly created accounts remains an operational requirement. | Confirm API/native automation approach, owner, and delivery date. |

# 3. Segmentation Model

## A1 — Connector-Based Segmentation

Connector-based segmentation assigns integrations/accounts to a business segment. In the HTS POC, HTS-related AWS connectors/accounts were tagged to the HTS segment, and the HTS SailPoint role was associated with that segment.

| Input / object | Rule / action | Result |
| --- | --- | --- |
| Connector / account | Tag or assign the connector/account to the applicable Entro segment. | Resources/findings become scoped to that segment. |
| HTS AWS resources | Search/filter for HTS-related resources, select them, then use Bulk Action → Segments → HTS. | HTS resources are associated to HTS. |
| HTS user role | Associate the HTS SailPoint role with the HTS segment. | Non-admin HTS users should see only permitted HTS-scoped resources/findings. |

SCREENSHOT 1 — Entro Accounts & Integrations Insert screenshot showing HTS search/filter results before bulk segment assignment.

SCREENSHOT 2 — Bulk Action → Segments Insert screenshot showing the selected HTS resources and assignment to the HTS segment.

SCREENSHOT 3 — HTS restricted view Insert screenshot showing a non-admin HTS user seeing only HTS-scoped accounts/findings.

## A2 — Identity / Attribute-Based Segmentation

Identity-based segmentation uses authoritative identity attributes to determine which segment a user belongs to. The first-priority mapping discussed is SailPoint Division Description to the Entro Division field.

| Priority | Source | Target / logic | Use case |
| --- | --- | --- | --- |
| 1 | SailPoint: Division Description | Entro: Division | Straightforward organizational divisions such as Television and Newspapers. |
| 2 | Company | Additional segmentation criterion | Required where Division alone groups multiple companies/businesses together. |
| 3 | Department | Additional segmentation criterion | Required for finer brand/business separation, particularly discussed for Magazines. |

Target hierarchy: Division → Company → Department (as needed by the organizational structure).

SCREENSHOT 4 — Identity mapping configuration Insert the vendor/configuration screen that shows SailPoint Division Description mapped to Entro Division. Do not invent this screenshot if the configuration screen is not yet available.

# 4. Procedure — Connector-Based Segmentation (Current Manual POC)

The following steps are supported by the vendor call and should be validated against the current Entro UI before final publication.

Open Entro and navigate to Accounts & Integrations.

Search or filter for the business identifier. For the HTS POC, the team searched for “HTS”.

Review the returned accounts/connectors and confirm they belong to the intended business scope.

Select the applicable resources.

Use Bulk Action and choose Segments.

Select the target segment (for the POC: HTS).

Confirm the assignment.

Validate with a non-admin user associated with the business role. Confirm that the user sees only resources/findings intended for that segment.

Control point: Do not bulk-assign accounts solely because a text string matches unless ownership/business scope has been verified. The transcript demonstrates the naming-based search method but does not define the final production control.

# 5. Procedure — Identity / Division Segmentation

The source discussions define the required mapping and validation sequence, but they do not provide a complete Entro click path for configuring the mapping. Therefore, this section documents the required technical behavior rather than inventing UI steps.

| Step | Required activity | Pass condition |
| --- | --- | --- |
| 1 | Confirm SailPoint Division Description is the authoritative source value used for Division segmentation. | Source field and sample values are confirmed. |
| 2 | Confirm Entro maps that source value to the Entro Division field. | Mapping is configured and no longer using the previously incorrect field relationship. |
| 3 | Test a straightforward division such as Television. | User/resource scope aligns to Television. |
| 4 | Test a second straightforward division such as Newspapers. | User/resource scope aligns to Newspapers. |
| 5 | Capture screenshots and test evidence. | Evidence is stored with this document. |
| 6 | Record exceptions where Division is insufficient. | HTS and Magazines are routed to expanded Company/Department logic. |

# 6. HTS Segmentation Design

HTS is the primary pilot discussed in the calls. It is not represented as a standalone Division; it sits within Corporate and includes multiple companies. This makes Division-only segmentation too broad for the target operating model.

| Component | Current / intended treatment |
| --- | --- |
| Identity population | Use the existing HTS role in SailPoint as part of the access/segment model. |
| Cloud/account scope | HTS AWS prod/non-prod resources were tagged to the HTS segment for the connector-level POC. |
| Division | Corporate is too broad to be the final HTS discriminator. |
| Company | Required as an additional attribute for HTS segmentation. |
| Department | May be required depending on the final logic; the broader enhancement request includes Department. |
| Pilot validation | HTS should be used before broader business rollout; downstream workflows depend on reliable segmentation. |

# 7. AWS / Account Segmentation and Day-2 Operations

The critical AWS question is not only how accounts are segmented during initial onboarding, but how newly created accounts are assigned correctly afterward. The cloud account factory can create new AWS accounts continuously, so a one-time bulk action is not sufficient as the final operating model.

## 7.1 Current manual pattern

1.  Search/filter AWS accounts using the applicable business identifier (HTS was the demonstrated example).

2.  Select the matching accounts.

3.  Bulk-assign them to the corresponding Entro segment.

4.  Validate the resulting scope.

## 7.2 Required production behavior

| Requirement | Current understanding | Status |
| --- | --- | --- |
| New-account detection | New AWS accounts created after onboarding must be recognized without relying on someone remembering to check manually. | Open |
| Business-to-segment mapping | A stable business identifier/naming convention may be used to determine the target segment. | Proposed in discussion; needs production confirmation |
| Automated assignment | The manual segment assignment action should be automated through an API/native capability if available. | Open / vendor follow-up |
| Operational owner | Someone/team must own the automation and exception handling. | TBD |
| Failure handling | Accounts that cannot be mapped must be surfaced for review rather than silently remaining unsegmented. | TBD |

Vendor questions to close: Is segment assignment available through a supported API today? If not, what capability is planned, who owns it, and what is the committed delivery date?

# 8. Validation and Evidence Requirements

Every segmentation change should produce evidence. The project discussions repeatedly emphasized that screenshots alone are not enough; they must be tied to the technical configuration, expected result, and validation outcome.

| Test | Expected result | Evidence to retain |
| --- | --- | --- |
| HTS connector-level visibility | Non-admin HTS user sees only HTS-scoped accounts/findings. | Before/after screenshots; user role used; date/time; tester. |
| Television Division mapping | Identity/resource visibility is correctly scoped to Television. | Mapping screenshot; test identity; resulting Entro view. |
| Newspapers Division mapping | Identity/resource visibility is correctly scoped to Newspapers. | Mapping screenshot; test identity; resulting Entro view. |
| Company/Department logic | HTS/Magazines are correctly differentiated beyond Division. | Configuration screenshot and successful test cases. |
| AWS new-account assignment | A newly created AWS account is automatically placed in the correct segment. | Account creation evidence; automation/API log; Entro segment result. |

# 9. Operating Model — Manual vs. Automated

| Activity | Current mode | Target mode | Notes |
| --- | --- | --- | --- |
| Initial connector/account tagging | Manual bulk action demonstrated | Automated where reliable mapping exists | Keep manual process documented as fallback. |
| Division-based user segmentation | Vendor mapping/configuration | Automated via authoritative SailPoint attribute | Validate before broad rollout. |
| Company/Department segmentation | Not yet confirmed as delivered | Automated attribute-based logic | Required for HTS/Magazines. |
| New AWS account segmentation | Manual concern identified | API/native automated assignment | Key day-2 requirement. |
| Exception handling | Not defined | Documented manual review/escalation | Owner and SLA TBD. |

# 10. Open Items / Required Decisions

| ID | Open item | Owner | Required output |
| --- | --- | --- | --- |
| SEG-01 | Confirm Division mapping fix is complete. | Entro | Current status + evidence + date if incomplete. |
| SEG-02 | Validate SailPoint Division Description → Entro Division with Television and Newspapers. | Internal + Entro | Test results/screenshots. |
| SEG-03 | Confirm Company + Department segmentation enhancement delivery date. | Entro | Committed date + logic description. |
| SEG-04 | Confirm final HTS identity segmentation logic. | Internal + Entro | Approved attribute logic and validation result. |
| SEG-05 | Confirm supported method/API for automated account-to-segment assignment. | Entro | API/native capability, owner, delivery date. |
| SEG-06 | Define owner for AWS day-2 automation and exception handling. | Internal / Cloud / Entro as applicable | Named owner + operational procedure. |
| SEG-07 | Capture missing Entro screenshots for this guide. | Document owner | Screenshots inserted with captions and test date. |

# 11. Screenshot / Evidence Capture Checklist

Entro Accounts & Integrations page filtered to HTS-related accounts/connectors.

Selected resources immediately before Bulk Action.

Bulk Action → Segments selection showing HTS.

HTS segment details showing relevant connector/account association.

SailPoint HTS role / relevant role evidence (only if appropriate for internal documentation).

Non-admin HTS Entro view showing restricted account/findings visibility.

Division mapping configuration showing SailPoint Division Description → Entro Division.

Television validation result.

Newspapers validation result.

Company/Department logic once delivered.

AWS day-2 automation/API evidence once implemented.

# 12. Working Glossary

| Term | Working definition for this document |
| --- | --- |
| Segment | Logical Entro scope used to limit visibility/access to resources/findings for a defined business population. |
| Connector-based segmentation | Segmentation based on an integration/connector/account association with a segment. |
| Identity/attribute-based segmentation | Segmentation derived from identity attributes such as Division, Company, and Department. |
| Division | First-priority organizational attribute for identity segmentation. |
| Company | Additional organizational attribute used where Division is too broad. |
| Department | Additional organizational attribute used for finer-grained business/brand separation. |
| HTS | Pilot business scope discussed in the project sessions; part of Corporate rather than a standalone Division. |
| Day-2 operations | Ongoing handling after initial onboarding, such as automatically segmenting newly created AWS accounts. |

# Known Limitations

Terminology has been normalized only where the intended term is unambiguous (for example, Entro and SailPoint); items without a clear source are marked TBD.

Configuration screenshots have not yet been captured and are marked as placeholders throughout Part A. The identity-mapping click path (Sections 4-5) reflects confirmed system behavior only; steps not yet verified against the current Entro tenant are flagged rather than assumed.

Publication gate: Before marking this document final, replace all screenshot placeholders, close or formally disposition SEG-01 through SEG-07, and have the technical owner verify the documented UI steps against the current Entro tenant.

Part B — Technical / Security Use Case: Gold Mine Remediation

# 1. Requirement

Document the Gold Mine use case and map the remediation process in enough detail for team review. The project call identifies Gold Mine as a technical/security use case that depends on the foundational Entro segmentation model.

# 2. What the Project Has Already Established

| Field | Current documented state |
| --- | --- |
| Use-case type | Technical / security alert use case. |
| Foundational dependency | Entro segmentation. Business segmentation is required so the finding can be associated with the correct business scope and owner. |
| Current project direction | Five findings confirmed as of the last working session (owners on record: Tony, Joe Leto, Lisa, Peter Murphy, John Ford); count has since been observed as high as six. Manual pilot of these findings was favored over waiting on automation, given the small volume. |
| Vendor guidance | Entro supplied remediation guidance covering manual, automated, campaign-based, webhook/API, SOAR/SOC, token-disable, rotation, and related remediation options. |
| Required review | The latest call directs that the Gold Mine remediation material be shared with Brent / Security and reviewed when Brent returns. |
| Pilot scope | Decision needed from Chris on how many findings to pilot manually — one, a subset, or the full set. |

# 3. Draft Operating Flow

| Stage | What is known now | What still requires team confirmation |
| --- | --- | --- |
| 1. Detect | Entro identifies a Gold Mine finding. | Exact production filter/query and any Hearst-specific severity threshold. |
| 2. Scope | Use Entro segmentation to associate the finding with the correct business population. | Final production behavior after remaining Division/Company/Department work. |
| 3. Review / triage | Treat the Gold Mine finding as a security risk requiring action; Entro guidance recommends addressing critical risks first. | Who performs first review and the mandatory review criteria. |
| 4. Identify owner | Associate the finding with the appropriate responsible owner/business contact. | Final owner-routing rule and fallback when ownership is unclear. |
| 5. Select remediation | Choose the Hearst-approved remediation path from the available Entro/manual options. | Which remediation method is the standard for Gold Mine findings. |
| 6. Execute | Responsible party performs the selected remediation. | Who is authorized to execute each remediation type. |
| 7. Validate | Recheck the finding after remediation. | Exact validation evidence and whether Entro status/rescan alone is sufficient. |
| 8. Close | Record the remediation outcome and final status. | Closure criteria, evidence location, and escalation if remediation is not completed. |

# 4. Entro Remediation Options Available for Team Selection

Manual assignment or notification through Teams, email, JIRA, ServiceNow, or another supported channel.

Export findings to CSV and provide them to the responsible owner.

Centralized automated alerting through webhook or supported messaging channels.

Entro actions such as Disable Token, Rotation Lifecycle, or Zero Trust where applicable.

Campaigns to group high-risk findings and track remediation to completion.

Integration with SOAR / SIEM / SOC tooling or Entro REST API for automated workflows.

# 5. Items That Must Be Confirmed With Security / Brent

Who performs first triage and who is accountable for remediation.

Which remediation option is the approved Hearst process for Gold Mine findings.

Whether Gold Mine uses Brent's n8n workflow, a manual process, or another Security-owned workflow.

Escalation path when the responsible owner does not act or ownership is unclear.

Required evidence and exact closure criteria.

# 6. August 14 Draft Completion Standard

For the August 14 deadline, this first draft documents the confirmed use-case structure, segmentation dependency, vendor-supported remediation options, and unresolved decisions requiring Security validation. It is not a final operational runbook until the Security team confirms the open items.

# 7. Source Basis

Reflects the gold mine findings review call, the most recent project status call, and Entro's Remediation Strategy reference material.

Part C — Technical / Security Use Case: Exposed Secret / Token Workflow

# 1. Requirement

Document the Exposed Secret / compromised-secret use case as a technical/security alert process. The project call states that this use case depends on the foundational segmentation model so alerts can be routed to the correct business scope.

# 2. What the Project Has Already Established

| Field | Current documented state |
| --- | --- |
| Use-case type | Technical / security alert use case. |
| Foundational dependency | Entro segmentation. Gold Mine and Exposed Secret both rely on segmentation for business routing. |
| Alert source | Entro produces risk alerts for exposed / compromised secrets. |
| Automation proof of concept | Brent (Security team, reports to Eric Amos) connected Entro alerts to n8n via webhook and gave a full walkthrough of the workflow logic, including field validation, alert-state checks, and category routing. |
| Known output | Confirmed: owner-assigned findings notify the owner via Teams and email; unassigned findings notify the security admin. |
| Operating ownership direction | The team decided Security should handle these alerts because they are security alerts. |
| Current limitation | Brent is out with no backup (security team understaffed). Four items remain open: multi-owner handling, final notification-channel confirmation, escalation path (Chris to Jim vs. Chris to GRC), and the non-human/agent account blocker pending Active Directory guidance from Eric. |
| Segmentation dependency | Full HTS pilot rollout depends on the expanded segmentation logic (Division + Company + Department) being delivered by Entro; no committed date yet. |

# 3. Draft Operating Flow

| Stage | What is known now | What still requires team confirmation |
| --- | --- | --- |
| 1. Detect | Entro identifies an exposed/compromised secret and creates the risk alert. | Exact production risk filters/thresholds. |
| 2. Scope | Entro segmentation ties the alert to the correct business scope. | Final behavior once expanded segmentation logic (Company/Department) is delivered. |
| 3. Trigger | Entro sends a webhook alert with normalized, sanitized finding data. | Exact webhook event fields used in production. |
| 4. Field validation | Workflow checks that all required fields are present. If not, it routes to manual review and notifies the IDP/IM team. | — confirmed, built |
| 5. Alert state check | Workflow checks whether the alert is already resolved. If resolved, it closes and books into ticketing. | Ticketing system integration not yet finalized. |
| 6. Category routing | Unresolved alerts route by category: exposed secret, secret hygiene, abnormal behavior, or manual review. | — confirmed, built |
| 7. Owner check / notify | If the finding has an assigned owner, the owner is notified via Teams and email. If not, the security admin is notified. | Multiple-owner scenario still open. |
| 8. Remediate | The responsible party takes the required action on the exposed secret (e.g., disable, rotate). | Which actions are manual vs. automated, and who is authorized. |
| 9. Validate / close | Result is validated and recorded. | Exact closure criteria and escalation path (Chris → Jim vs. Chris → GRC). |

# 4. Supporting Entro Capabilities Relevant to the Use Case

Webhook / REST API integration for risk creation, status changes, owner changes, and severity changes.

Automated alerts through supported channels such as Teams, email, or webhook.

Manual assignment/notification through Teams, email, JIRA, or ServiceNow.

Token disable, rotation, and other Entro remediation actions where applicable.

Secret-scanning guidance that prioritizes enabled secrets and recommends automated alerting for ongoing leakage risk.

# 5. Items That Must Be Confirmed With Brent / Security

Multiple-owner scenario — what happens when a token/finding has more than one owner.

Notification channel — final confirmation, or still open from prior discussion.

Escalation path — Chris → Jim, or Chris → GRC lead.

Non-human/agent account handling — blocked pending Active Directory guidance from Eric.

Ticketing system integration for closed/resolved alerts.

Which remediation actions are manual vs. automated, and who is authorized to execute them.

# 6. August 14 Draft Completion Standard

For the August 14 deadline, this first draft documents the confirmed Entro -> webhook -> n8n -> notification path, Security ownership direction, segmentation dependency, and known validation gaps. It is not a final operational runbook until Brent / Security validates the open technical details.

# 7. Source Basis

Reflects Brent's working-session walkthrough of the n8n workflow and the most recent project status call. Items not yet demonstrated or decided are marked open rather than assumed.