# Exposed Secret Use Case

First draft for the August 14 documentation deadline | Source-grounded only; detailed n8n logic remains pending Security confirmation

# 1. Requirement

Document the Exposed Secret / compromised-secret use case as a technical/security alert process. The project call states that this use case depends on the foundational segmentation model so alerts can be routed to the correct business scope.

# 2. What the Project Has Already Established

| Field | Current documented state |
| --- | --- |
| Use-case type | Technical / security alert use case. |
| Foundational dependency | Entro segmentation. Gold Mine and Exposed Secret both rely on segmentation for business routing. |
| Alert source | Entro produces risk alerts for exposed / compromised secrets. |
| Automation proof of concept | Brent connected Entro alerts to n8n through webhooks and demonstrated a workflow. |
| Known output | The demonstrated workflow sends an email to the relevant party. |
| Operating ownership direction | The team decided Security should handle these alerts because they are security alerts. |
| Current limitation | Brent is out and has no backup; detailed workflow logic cannot be fully validated until he returns. |

# 3. Draft Operating Flow

| Stage | What is known now | What still requires team confirmation |
| --- | --- | --- |
| 1. Detect | Entro identifies an exposed / compromised secret and creates the related risk alert. | Exact production risk filters/thresholds. |
| 2. Scope | Apply Entro segmentation so the alert is tied to the correct business scope. | Final behavior after remaining segmentation attribute work. |
| 3. Trigger | Entro sends the alert into the existing webhook integration. | Exact webhook event fields used in production. |
| 4. Process in n8n | Brent's n8n workflow receives the Entro event. | Full decision tree, conditions, exception logic, and retry/failure handling. |
| 5. Notify | The demonstrated workflow sends email to the relevant party. | Exact recipient-selection logic and fallback recipient. |
| 6. Security handling | Security is the intended team to handle these alerts. | Named operational owner/queue and handoff rules. |
| 7. Remediate | The responsible party takes the required action on the exposed secret. | Which actions are manual vs. automated and who is authorized to perform them. |
| 8. Validate / close | The result must be validated and recorded. | Exact validation evidence, closure criteria, and escalation path. |

# 4. Supporting Entro Capabilities Relevant to the Use Case

Webhook / REST API integration for risk creation, status changes, owner changes, and severity changes.

Automated alerts through supported channels such as Teams, email, or webhook.

Manual assignment/notification through Teams, email, JIRA, or ServiceNow.

Token disable, rotation, and other Entro remediation actions where applicable.

Secret-scanning guidance that prioritizes enabled secrets and recommends automated alerting for ongoing leakage risk.

# 5. Items That Must Be Confirmed With Brent / Security

Complete n8n workflow logic and decision branches.

Recipient-selection and escalation rules.

Manual versus automated remediation actions.

Failure handling when the webhook, n8n workflow, or notification does not complete.

Validation and closure criteria.

Where workflow evidence / tickets / logs are retained.

# 6. August 14 Draft Completion Standard

For the August 14 deadline, this first draft documents the confirmed Entro -> webhook -> n8n -> notification path, Security ownership direction, segmentation dependency, and known validation gaps. It is not a final operational runbook until Brent / Security validates the open technical details.

# 7. Source Basis

Based on the July/August project conversations in this engagement and the supplemental Entro remediation material supplied in this chat. The source confirms the existence and high-level behavior of Brent's workflow but does not provide the complete n8n flow diagram or all decision branches.