# Gold Mine Use Case

First draft for the August 14 documentation deadline | Source-grounded only; unresolved operating decisions are marked open

# 1. Requirement

Document the Gold Mine use case and map the remediation process in enough detail for team review. The project call identifies Gold Mine as a technical/security use case that depends on the foundational Entro segmentation model.

# 2. What the Project Has Already Established

| Field | Current documented state |
| --- | --- |
| Use-case type | Technical / security alert use case. |
| Foundational dependency | Entro segmentation. Business segmentation is required so the finding can be associated with the correct business scope and owner. |
| Current project direction | Prior project discussion considered manually piloting the small number of high-risk Gold Mine findings rather than waiting for automation. |
| Vendor guidance | Entro supplied remediation guidance covering manual, automated, campaign-based, webhook/API, SOAR/SOC, token-disable, rotation, and related remediation options. |
| Required review | The latest call directs that the Gold Mine remediation material be shared with Brent / Security and reviewed when Brent returns. |

# 3. Draft Operating Flow

| Stage | What is known now | What still requires team confirmation |
| --- | --- | --- |
| 1. Detect | Entro identifies a Gold Mine finding. | Exact production filter/query and any Hearst-specific severity threshold. |
| 2. Scope | Use Entro segmentation to associate the finding with the correct business population. | Final production behavior after remaining Division/Company/Department work. |
| 3. Review / triage | Treat the Gold Mine finding as a security risk requiring action; Entro guidance recommends addressing critical risks first. | Who performs first review and the mandatory review criteria. |
| 4. Identify owner | Associate the finding with the appropriate responsible owner/business contact. | Final owner-routing rule and fallback when ownership is unclear. |
| 5. Select remediation | Choose the Hearst-approved remediation path from the available Entro/manual options. | Which remediation method is the standard for Gold Mine findings. |
| 6. Execute | Responsible party performs the selected remediation. | Who is authorized to execute each remediation type. |
| 7. Validate | Recheck the finding after remediation. | Exact validation evidence and whether Entro status/rescan alone is sufficient. |
| 8. Close | Record the remediation outcome and final status. | Closure criteria, evidence location, and escalation if remediation is not completed. |

# 4. Entro Remediation Options Available for Team Selection

Manual assignment or notification through Teams, email, JIRA, ServiceNow, or another supported channel.

Export findings to CSV and provide them to the responsible owner.

Centralized automated alerting through webhook or supported messaging channels.

Entro actions such as Disable Token, Rotation Lifecycle, or Zero Trust where applicable.

Campaigns to group high-risk findings and track remediation to completion.

Integration with SOAR / SIEM / SOC tooling or Entro REST API for automated workflows.

# 5. Items That Must Be Confirmed With Security / Brent

Who performs first triage and who is accountable for remediation.

Which remediation option is the approved Hearst process for Gold Mine findings.

Whether Gold Mine uses Brent's n8n workflow, a manual process, or another Security-owned workflow.

Escalation path when the responsible owner does not act or ownership is unclear.

Required evidence and exact closure criteria.

# 6. August 14 Draft Completion Standard

For the August 14 deadline, this first draft documents the confirmed use-case structure, segmentation dependency, vendor-supported remediation options, and unresolved decisions requiring Security validation. It is not a final operational runbook until the Security team confirms the open items.

# 7. Source Basis

Based on the July/August project conversations in this engagement and the Entro remediation material supplied for the Gold Mine discussion. No unsupported workflow branches, owners, SLAs, or closure rules have been invented.